## Slide 1
AQUA: Current Work and Project Status
Repository snapshot · 27 September 2026 · Completion estimate based on delivered commits and validation results
65%
Estimated delivery
48 / 48
Backend tests passing
Pass
Frontend lint and build
54
Indexed API handlers
Completed capabilities
Browser test generation, execution, results, and visual validation
OpenAPI and Postman imports, assertions, workflows, run history
Passive API security checks, ZAP entry points, evidence redaction
Project ownership, URL protection, route-JWT and dependency readiness
Next delivery focus
Integration
Run core flows with MongoDB, LM Studio, Playwright, and a test target
Release
Validate deployment, seed a demo project, and rehearse the walkthrough
Polish
Split the 783 kB frontend entry chunk and remove deprecated APIs
Watchlist: 27 Python deprecation warnings remain. Full acceptance testing depends on live external services and a reachable target application.
Notes: Source: AQUA Git history and repository validation run on 27 September 2026. Backend: 48 tests passed. Frontend: lint and production build passed.

## Slide 2
AQUA: Delivery Timeline
Delivered milestones are taken from Git history. Future dates are a recommended delivery plan, not a committed schedule.
10 Jul
21 Sep
22 Sep
27 Sep
2 Oct
7 Oct
11 Oct
Foundation and architecture
Done
Core browser testing
Done
API testing workspace
Done
Security and evidence hardening
Done
Research and documentation
In progress
End-to-end integration
Planned
Deployment and demo readiness
Planned
Performance and technical debt
Planned
Done
In progress
Planned
Source: Git commits from 10 July to 22 September 2026 and repository scan on 27 September 2026.
Notes: Source: AQUA Git history. Delivered work is shown in green, documentation work in blue, and proposed next phase in amber.